DEAD ROUTE

Godot Engine Transition Document

Version 3.0 — Complete Production Bible

Visual Direction, UX Design, Architecture & 7-Day Demo Plan

March 2026

Pixel Art • Bus Interior POV • Godot 4.x • GDScript

PC • iOS • Android • Steam • Itch.io • App Store

# Table of Contents

1. The 7-Day Demo: Scope & Goals

2. Title Screen & Main Menu

3. Intro Sequence (Godot)

4. The Bus Interior: Core Visual

5. Character Sprite System

6. UX & Audio Design

7. Event Scenes & Cutscenes

8. Unique Atmosphere Systems

9. Technical Architecture

10. Demo Build Plan (Week by Week)

11. Full Game Roadmap (Post-Demo)

12. Complete Asset List

# 1. The 7-Day Demo: Scope & Goals

The first Godot build is a vertical slice: the complete Day 1-7 experience (the "Breathing" era). This scope is chosen deliberately. Days 1-7 are the tutorial phase, where the player learns every system in a low-stakes environment. If the demo is fun and atmospheric, the full game will be too. If the demo feels flat, no amount of endgame content will save it.

## What the Demo Includes

- Title screen with New Game, Continue, Settings, Quit

- Full intro sequence with pixel art scenes and character creation

- Bus interior as the primary gameplay screen with 4 time-of-day lighting

- All 4 core actions (Explore, Upgrade/Repair, Rest, Interact)

- 3-4 recruitable NPCs with character sprites on the bus

- Stat-check combat with graphic narrative results

- 3-5 random events from the Day 1-7 pool

- The Lucky Coin discovery event

- Bus component damage system (visual changes to interior)

- Resource management with HUD

- Travel between 4-6 map nodes

- Day/night cycle with phase music and lighting

- Save/load on the bus interior screen

- The demo ends at Day 7 with a "To Be Continued" card

## What the Demo Does NOT Include

- Infection system (Days 8+)

- Permanent scars/trauma (Days 8+)

- Dark events (infected child, meat grinder, etc.)

- 4th wall event (Day 10+)

- Haven arrival or any ending

- Meridian/secret ending content

- Full NPC pool (demo uses first 4-5 recruitable characters)

Goal: A player picks up the demo, creates their character, finds the bus, recruits 2-3 people, survives 7 days of exploration and choice-making, and puts it down wanting more. The atmosphere, writing, and bus interior visual should be compelling enough that "To Be Continued" feels like a promise, not a disappointment.

# 2. Title Screen & Main Menu

The title screen is the first thing the player sees. It sets the tone for everything that follows. This is not a hype screen — it is a mood screen.

## Visual

- Background: Slow parallax scroll of the bus exterior driving down an empty highway at sunset. The sky is orange and red. The road stretches into nothing. Pixel art, detailed, melancholic.

- Title: "DEAD ROUTE" fades in with a subtle animation — the letters slowly develop hairline cracks, like rusting metal. Not flashy. Slow. Inevitable.

- Menu options fade in one at a time with a soft click sound: New Game, Continue (greyed if no save), Settings, Quit.

- The bus in the background occasionally passes a roadside object — an abandoned car, a road sign, a silhouette in the treeline. Subtle. Most players won't notice the first time.

## Audio

- Title music: A lone instrument (guitar, piano, or cello) over ambient wind and distant, indistinct sounds. Melancholic, not threatening. The horror hasn't started yet. This is the quiet before.

- Navigation sounds: A mechanical click when moving between menu options (like flipping a switch on the bus dashboard). A slightly heavier confirm sound when selecting. A muted "back" sound when cancelling.

- These sounds carry through the entire game for all menu navigation. They should be satisfying to hear thousands of times.

## Save System

The player can only save when on the bus interior choice screen (the main gameplay view). Saving is diegetic — the player character writes in a journal. The screen briefly shows "Journal updated" instead of "Game saved." This makes saving feel like a narrative act, not a system function. The save is a single SQLite database file, identical to the Python version.

# 3. Intro Sequence (Godot Version)

The intro is not just text on a black screen. It is a cinematic sequence with pixel art scenes that fade in behind the narrative text. The player reads about the apocalypse and SEES it happening.

## Scene Breakdown

- Text: "It started with a cough." Scene: A city skyline at dusk. Normal. Peaceful. Lights in every window.

- Text: "Within 72 hours, the major cities fell." Scene: The same skyline. Lights going dark building by building, left to right, like dominoes. The last light flickers and dies.

- Text: "The military held out for three weeks." Scene: Military helicopters over a burning highway. Tracer fire. Tiny figures running. One helicopter spiraling down.

- Text: "The last emergency broadcast was six months ago." Scene: A TV showing static. A living room. Overturned furniture. A bloody handprint on the wall. The TV light flickers on an empty room.

- Text: "You've been surviving alone for weeks." Scene: A lone figure (silhouette) walking down an empty road. Long shadow. The player character — the only time they are shown, and only as a silhouette.

- Text: "But today, something changes." Scene: An abandoned elementary school. The parking lot. Small backpacks on the ground. And in the middle of it all — the bus. Yellow paint peeling. The key is in the ignition.

Character creation (name, pronouns, starting item) happens between scenes 5 and 6, woven into the narrative naturally. The intro music plays throughout — building slowly, adding layers. When the player chooses "Turn the key" and the engine catches, the intro music CUTS and is replaced by the engine sound and then the morning phase music. The transition should feel like waking up.

# 4. The Bus Interior: Core Visual

The bus interior is the heart of the game. The player spends 80% of their time looking at this screen. It must be detailed, dynamic, and emotionally readable at a glance. The perspective is first-person, looking down the aisle toward the windshield. The player character is never visible — the camera IS the player.

## Layer Composition

- Window Backgrounds: Scrolling pixel art of the world outside. 6 biome variants (town, highway, rural, urban, dead zone, outpost) x 4 time-of-day palettes = 24 combinations. Dead zones show infected pressed against the glass.

- Bus Exterior: Visible through windows. Shows armor plating state, cow catcher through windshield, wheel condition. Upgrades appear as they are installed.

- Bus Interior Shell: Walls, floor, ceiling, seats. Window condition (intact/cracked/shattered/patched). Blood stains accumulate and never fully clean. General wear increases with days survived.

- Props Layer: Supply shelves reflect resource levels (full vs. empty). Narrative items appear with story flags: Marcus's music box, Iris's wildflowers, the lucky coin, Zara's camera, Preacher's Bible. Dead crew members leave behind a belonging on their empty seat.

- Lighting Overlay: Morning amber, afternoon neutral, evening deep orange, midnight near-black with flashlight cone. Infection scenes get a sickly green tint. The 4th wall event gets a red strobe.

- Character Sprites: Crew in 6 seat positions with state-dependent animations (see Section 5).

- UI Overlay: HUD at top, narrative panel at bottom (semi-transparent), choice buttons when active.

## The Memorial Wall

When a crew member dies, their belonging appears on the bus permanently: Marcus's wrench hung on a hook. Dex's cap on an empty seat. Elena's notebook, open, on the dashboard. Tommy's whistle on a string. These visual memorials accumulate through the run. By late game, a bus that has lost several people is haunted by empty seats and left-behind objects. This is the single most emotionally impactful visual feature in the game.

## Bus Graffiti (Accumulating)

The crew writes on the bus over time. Dex scratches kill tallies into the seat frame. Tommy writes motivational quotes on the ceiling. Sam draws anxious doodles on the window condensation. Nadia writes formulas on the wall. Javi scratches a recipe. These appear automatically based on crew composition and days survived. The bus becomes a living record of who passed through it.

## The Rearview Mirror

A small clickable element on the dashboard. Shows the road behind: sometimes empty, sometimes infected following at a distance, sometimes smoke from the last place you left. During pursuit events, headlights fill the mirror. It is environmental storytelling through a 3-inch rectangle. Not required for gameplay — a detail for observant players.

## Dynamic Window Views

Specific story moments change what is visible through the windows. After the meat grinder: smoke behind. After the nursery: nothing for a long time (silence to process). Approaching Haven: the first electric lights on the horizon. After a horde fight: bodies on the roadside, some still twitching.

# 5. Character Sprite System

Every NPC has a pixel art sprite (~48x64 native) in an assigned seat position. 11 animation states per character: healthy idle (personality-specific), tired, injured, low morale, infected stages 0-3, talking, sleeping, alert. The player character is NEVER shown.

## Interaction: Click to Talk

When the player selects "Interact," the action menu disappears and the character sprites become clickable. A subtle highlight appears when hovering over a character. Clicking on a character opens the dialogue box with their portrait, and conversation options appear inside the dialogue box. If the conversation triggers a cutscene (Marcus's backstory, Dex's stars scene), the bus interior fades and a dedicated pixel art scene appears. Choices during cutscenes appear as buttons overlaid on the scene.

## Last Words System

Every character has a unique final line of dialogue if they die. This is not generic — it is specific to personality and trust level. The line plays as a final dialogue box with the character portrait slightly faded and desaturated. Examples:

- Marcus (high trust): "Keep her running. The bus, I mean. And... yourself."

- Marcus (low trust): "Should've walked when I had the chance."

- Dex (high trust): "Put 'He was funny' on the tombstone. Promise me."

- Tommy: "Tell them I said it was going to be okay."

- Elena: "I kept the list. Every name. Don't let anyone forget them."

- Sam: "I was so scared. The whole time. But I'm not anymore."

- Rhea: One nod. No words. A soldier's farewell.

- Iris: "It's okay. I've helped people through this before. I know the way."

## Death & Turning Cutscenes

When a character dies in combat or turns from infection, a full pixel art cutscene scene plays. These are the highest-quality art in the game — the moments players remember forever. The turning especially: the crew member convulsing, eyes snapping open wrong, the inhuman lunge. Combat deaths show the moment of loss in brutal detail. These scenes should make the player feel the death, not just read about it.

# 6. UX & Audio Design

## Dialogue Text Beeps

Every character has a unique pitch/tone for their dialogue text sound. As text appears character by character, a small beep plays per character (or per syllable for readability). Different characters have different pitches, creating subconscious personality recognition:

- Marcus: Low, gruff tone — like a chest voice hum

- Elena: Crisp, clinical mid-tone — precise

- Dex: Higher, quick pitch — energetic

- Nadia: Soft, measured tone — thoughtful

- Tommy: Warm, upbeat pitch — almost musical

- Rhea: Single, flat tone — minimal

- Preacher: Deep, resonant — like a church bell muted

- Sam: Shaky, uneven pitch — nervous

- Narrator: No beep — narration is silent text. The absence of a voice IS the narrator's voice.

When the player presses to speed up text, the beeps speed up proportionally. When text is instantly revealed (skip), a single soft "whoosh" plays instead of rapid beeps.

## Screen Shake

Subtle camera offset shake during: combat impacts, bus collisions, the turning event, explosions, slamming through roadblocks. Godot implements this with a Tween on the camera offset. Intensity varies: gentle rumble for road bumps, violent shake for combat defeats and the turning. This should be toggleable in Settings for accessibility.

## Weather & Particle Effects

- Rain: Streams down the windows. Sound changes with window condition — muffled patter with intact glass, loud intrusive drumming through broken panes. Leaks dripping inside if windows are damaged.

- Dust: Blows through broken windows in rural/highway biomes. Particles drift across the bus interior.

- Ash: Falls during urban/dead zone biomes. Grey flecks drifting past the windows. Settling on the dashboard.

- Snow: Rare, late-game biome possibility. Frost on intact windows. Breath visible inside if windows are broken.

Godot's GPU particle system handles all of these efficiently. Weather is tied to biome type and serves as atmospheric reinforcement, not a gameplay mechanic.

## The Radio Fragment System

If the radio antenna upgrade is installed, short audio/text fragments play between phases. Eerie, broken broadcasts: "...sector seven is lost, repeat, sector seven is..." static. "...if anyone can hear this, the bridges are down in..." static. These are ambient flavor, but some contain hints about upcoming nodes or Meridian. The radio has a small visual on the dashboard — a glowing dial that flickers when a broadcast comes in. Attentive players learn to listen.

## Character Reactions During Events

When a major event fires (the infected child, the nursery, combat), the characters visible in the bus background shift to appropriate animation states. The event text plays in the narrative panel, but you also see Elena covering her mouth, Tommy looking away, Colt leaning forward with interest. This creates a sense that events are happening TO the group, not just to the player.

# 7. Event Scenes & Cutscenes

Major narrative moments transition from the bus interior to a dedicated pixel art scene. The bus fades out, the event scene fades in, and the narrative text overlays the bottom. These are the game's most memorable visual moments.

| Scene | Visual Description |
| --- | --- |
| Combat | View through bus window. The crew member fighting in the middle ground. Infected closing in. Dynamic — outcome changes the final frame (victory: standing over bodies / defeat: being dragged back to bus). |
| Exploration | The location interior: gas station, abandoned house, store. Crew member searching with back to camera. Lighting matches time of day. |
| Coin Flip | Close-up of the coin mid-air. Time frozen. Background blurred. Dramatic lighting from above. The coin fills the center of the screen, spinning. |
| The Turning | Bus interior, horror lighting. Red emergency glow. The turned crew member mid-lunge, body wrong, eyes yellow. Other characters scrambling backward. Glass breaking. The most disturbing art in the game. |
| Euthanasia | First-person. A hand holding a pistol. The infected crew member's face — one lucid moment. The bus is empty behind them. The trigger hasn't been pulled yet. The player makes it happen. |
| 4th Wall Glitch | The bus interior, but WRONG. Pixel corruption from edges. Characters frozen mid-frame. One character looking directly at the camera — breaking first-person for the only time in the game. |
| Haven Arrival | View through windshield. Massive concrete walls. Spotlights sweeping. Gates opening. Electric light spilling out — the warmest light in the entire game. |
| Character Death | Unique per-character. The moment of loss in brutal pixel art detail. Marcus going down swinging. Dex's rifle falling silent. Elena's medical bag hitting the ground. Each one should hurt. |

# 8. Unique Atmosphere Systems

These small details separate a good game from one people talk about for years.

## The Memorial Wall

Dead crew members leave behind a belonging that appears permanently on the bus. Marcus's wrench on a hook. Dex's cap on an empty seat. Elena's open notebook. By late game, the bus is a museum of everyone you lost. Players will screenshot their memorial walls and post them online. This single feature will generate more emotional response than any gameplay mechanic.

## Accumulating Bus Graffiti

The crew writes on the bus automatically. Kill tallies, doodles, quotes, formulas, recipes. Each character has unique graffiti tied to their personality. The bus fills up over days survived. New graffiti appears when a character hits trust thresholds or survives events. The bus becomes a collaborative artwork documenting the journey.

## The Rearview Mirror

Clickable dashboard element. Shows the road behind. Usually empty. Sometimes a distant horde. Sometimes smoke. During pursuit events: headlights filling the mirror. A tiny detail for observant players that makes the world feel three-dimensional even in a 2D game.

## Radio Fragments

Short broadcasts between phases when the antenna is installed. Eerie static-laced voices. Most are flavor. Some hint at upcoming dangers or Meridian. The radio dial glows when a broadcast comes in. Creates the feeling that the world extends beyond what you can see.

## Weather Through the Windows

Rain, dust, ash, snow. Each changes the window appearance, the ambient sound, and the mood. Rain sounds different through broken windows than intact ones. Repairing windows doesn't just restore a stat — it makes the bus feel sheltered again.

# 9. Technical Architecture

## Python to Godot Mapping

| System | Python Source | Godot Target |
| --- | --- | --- |
| Data Access | db/queries.py | autoload/database.gd (godot-sqlite) |
| Game Loop | engine/game_loop.py | autoload/game_manager.gd (state machine) |
| Combat | engine/combat.py | scripts/combat.gd |
| Infection | engine/infection.py | scripts/infection.gd + shaders |
| Bus Damage | engine/bus_damage.py | scripts/bus_damage.gd + sprite swaps |
| Balance | engine/balance.py | autoload/balance.gd |
| All JSON Data | data/ (4 files) | res://data/ (unchanged) |
| Terminal UI | ui/ (4 files) | REPLACED by bus scene |
| Audio (subprocess) | engine/audio.py | REPLACED by Godot AudioStreamPlayer |

## Godot Scene Tree

GameScreen (Control)

BusInterior (Node2D)

WindowBackground (ParallaxBackground)

BusExterior (Sprite2D) — upgrades, damage

BusShell (Sprite2D) — interior, window states

Props (Node2D) — supplies, memorials, graffiti

Characters (Node2D) — Seat1-6 (AnimatedSprite2D)

RearviewMirror (Sprite2D + Area2D click)

LightingOverlay (CanvasModulate)

EventScene (Control) — fades in over bus

UILayer (CanvasLayer) — always on top

HUD (HBoxContainer)

NarrativePanel (PanelContainer + RichTextLabel)

ChoiceButtons (VBoxContainer)

DialogueBox (portrait + text + beep)

Overlays (crew, bus, map panels)

CoinFlipScene

GlitchShader (ColorRect + shader material)

WeatherParticles (GPUParticles2D)

## State Machine

enum State {

TITLE, INTRO, PHASE_ACTION, INTERACTING,

IN_EVENT, IN_COMBAT, TRAVELING, IN_CUTSCENE,

COIN_FLIP, GAME_OVER, SAVING

}

# 10. Demo Build Plan (Week by Week)

## Week 1: The Skeleton

- Set up Godot 4.x project, install godot-sqlite

- Create autoloads: database.gd (schema + core queries), game_manager.gd (state enum), balance.gd

- Create placeholder bus interior scene (colored rectangles for layout)

- Implement typewriter text on RichTextLabel

- Title screen with New Game button that transitions to a test scene

- Deliverable: You can boot the game, see a title, press New Game, see a placeholder bus with text appearing

## Week 2: The Bus Lives

- Create bus interior base art (afternoon lighting) — placeholder pixel art or commissioned

- Implement 4 lighting overlays (morning amber, afternoon neutral, evening red-orange, midnight dark)

- Place 3 placeholder character sprites in seat positions with idle animations

- Build HUD: resource counts, bus component icons, day/phase display

- Wire Explore action end-to-end: button > combat resolution > narrative > HUD update

- Deliverable: The bus looks like a bus, characters sit in it, you can explore and see results

## Week 3: The Loop

- Implement all 4 core actions + Travel

- Phase cycle state machine: morning > afternoon > evening > midnight > new day

- Phase music crossfading (4 tracks)

- Window backgrounds (2-3 biome variants)

- Character sprites react to time of day (sleeping at midnight, active in morning)

- Deliverable: Full day loop. You can play through Day 1 start to finish with all actions.

## Week 4: Depth & Events

- Event system: load JSON, check preconditions, present choices, apply effects

- 3-5 Day 1-7 events wired up with choice UI

- Lucky Coin discovery event + coin flip animation

- Interact: click on character sprites to open dialogue

- Banter as speech bubbles above sprites

- Basic NPC hint system

- Deliverable: Day 1-7 is playable with events, choices, and character interactions.

## Week 5: Polish & Demo Ship

- Bus component damage visible in interior (cracked windows, dented exterior)

- Resource level reflected in prop layer (full/empty shelves)

- Dialogue text beeps per character

- Screen shake on combat impacts

- Save/load on bus interior screen ("Journal updated")

- Day 7 "To Be Continued" ending card

- Navigation sounds for all menus

- Bug testing, balance tuning

- Deliverable: Polished 7-day demo ready for playtesting and feedback.

# 11. Full Game Roadmap (Post-Demo)

## Phase A: Days 8-14 Content (Weeks 6-8)

- Infection system with visual overlays on character sprites

- Trauma/scars system with visible sprite changes

- Dark events: infected child, radio signal, mercy on the bridge

- Infection cutscenes: deterioration progression, the turning, euthanasia

- Phase push events

- Era transition narration ("The Squeeze" begins)

## Phase B: Days 15+ & Endgame (Weeks 9-11)

- Meat grinder outpost, nursery, and remaining dark events

- 4th wall event with shader effects

- Haven arrival ending (good + neutral variants)

- Meridian secret route and ending

- Memorial wall system fully implemented

- Full NPC pool (13 characters)

## Phase C: Art & Polish (Weeks 12-14)

- All event scene illustrations (11-15 scenes)

- All character portraits and full sprite sheets

- Weather/particle effects

- Radio fragment audio recordings

- Death cutscenes for each character

- Bus graffiti system

- Rearview mirror implementation

## Phase D: Release (Weeks 15-16)

- Export: PC (Steam/Itch.io), Mobile (iOS/Android)

- Store pages, screenshots, trailer

- Settings: volume, text speed, screen shake toggle, accessibility

- Final balance pass

- Launch

# 12. Complete Asset List

## Demo (Priority 1)

- Bus interior base illustration (1 scene, highly detailed)

- 4 lighting overlay palettes

- 3-4 character sprites with idle animation (~40 frames)

- 2-3 window background biomes (~6 scrolling layers)

- HUD icons (~20 small sprites)

- Coin flip sprite sheet (~16 frames)

- Title screen background (parallax bus exterior)

- 4 intro sequence scene illustrations

- Audio: 4 phase music tracks, title music, 3-5 SFX

## Full Game (Priority 2)

- 13 character sprites x 11 states (~250 frames, shared body templates)

- 13 character dialogue portraits

- 6 biome window backgrounds x 4 lighting = 24 combinations

- Bus exterior upgrade overlays (armor, cow catcher, turret, trailer) ~8 sprites

- Bus interior damage states (window cracks, blood, wear) ~8 overlays

- Infection progression overlays (3 stages) ~15 frames

- 11-15 event scene illustrations

- 8+ death/turning cutscene illustrations

- Memorial wall items (1 per character) ~13 small sprites

- Bus graffiti elements (1 per character) ~13 small sprites

- Weather particles (rain, dust, ash, snow)

- Shader: 4th wall glitch (chromatic aberration, scanlines, corruption)

- Shader: Infection tint (sickly green overlay)

- Audio: full soundtrack (12+ tracks), SFX library (15+ sounds), radio fragments (8-10 clips), per-character dialogue beeps (13 unique pitches)

Total estimated art assets: Approximately 450-600 pixel art frames and 40-50 audio files. The demo requires roughly 20% of these assets. The art workload is front-loaded on the bus interior base, which is the single most important illustration in the game.

END OF DOCUMENT

Dead Route — Production Bible v3.0